Test Report

Project Name: **Monsoon**

Web application

Document Date: 2023.06.10

Table of Contents

Testing Scope 4

1.1. Test Environment 4

1.2. Testing Team 4

Test Results 5

1.3. Executed Test Cases 5

1.4. Exploratory testing 5

Defects 6

1.5. New defects 6

1.6. Validated bugs 7

1.7. Old bugs still open 7

Conclusions 8

# Testing Scope

| Product/Feature | Testing Period | Tested Builds | Deployment Date |
| --- | --- | --- | --- |
| **E-commerce,fashion retail company** | **18.05.2023-20.06.2023** | **Monsoon.co.uk.v1** | **02.11.2016** |
| My account | 18.05.-20.05 | Monsoon.co.uk.v1 | N/A |
| Landing page | 19.05-20.05 | Monsoon.co.uk.v1 | N/A |
| International shipping | 20.05-23.05 | Monsoon.co.uk.v1 | N/A |
| Search | 23.05-25.05 | Monsoon.co.uk.v1 | N/A |
| Add to bag | 26.05-05.06 | Monsoon.co.uk.v1 | N/A |
| Shopping bag | 05.06-10.06 | Monsoon.co.uk.v1 | N/A |
| Checkout | 11.06-16.06 | Monsoon.co.uk.v1 | N/A |
| Order management | 17.06-20.06 | Monsoon.co.uk.v1 | N/A |

## Test Environment

| Test Environment | Software Details | Comments |
| --- | --- | --- |
| Production  Laptop | OS:Windows 11 Home  Version:22H2 |  |
| Google Chrome :V 114.0.5735.91  Microsoft Edge:V 114.0.1823.43 |  |

## Testing Team

| Role | Name | Comments (e.g. test effort h) |
| --- | --- | --- |
| Junior Tester | CameliaToader | 30  hours |

# Test Results

## Executed Test Cases

| Functionality | Total | Pass | Failed | Blocked | Not Run | Defects |
| --- | --- | --- | --- | --- | --- | --- |
| Landing page | 3 | 3 | 0 | 0 | 0 | 0 |
| My account | 4 | 4 | 0 | 0 | 0 | 0 |
| International shipping | 1 | 1 | 0 | 0 | 0 | 0 |
| Search | 2 | 2 | 0 | 0 | 0 | 0 |
| Add to bag | 3 | 3 | 0 | 0 | 0 | 0 |
| Shopping bag | 6 | 6 | 0 | 0 | 0 | 0 |
| Checkout | 4 | 4 | 0 | 0 | 0 | 0 |
| Order management | 3 | 3 | 0 | 0 | 0 | 0 |
| **Overall Results** | **26** | **26** | **0** | **0** | **0** | **0** |

## Exploratory testing

| Functionality | Defects |
| --- | --- |
| My Account | [0052278](https://bugs.scoalainformala.ro/view.php?id=52278), [0052283](https://bugs.scoalainformala.ro/view.php?id=52283) |
| Search Bar | [0052286](https://bugs.scoalainformala.ro/view.php?id=52286) |
| International shipping |  |
| Add to bag |  |
| Shopping bag |  |
| Newsletter |  |
| Checkout |  |
| User interface | [0052327](https://bugs.scoalainformala.ro/view.php?id=52327), [0052326](https://bugs.scoalainformala.ro/view.php?id=52326) |
| Order management |  |

# Defects

## New defects

| Defect ID | Defect summary | Severity |
| --- | --- | --- |
| [0052278](https://bugs.scoalainformala.ro/view.php?id=52278) | My account: Email field accept invalid email address | **normal** |
| [0052283](https://bugs.scoalainformala.ro/view.php?id=52283) | My account: Phone field accept invalid phone number | **normal** |
| [0052286](https://bugs.scoalainformala.ro/view.php?id=52286) | Search bar: Invalid returns when searching with a keyword | **minor** |
| [0052326](https://bugs.scoalainformala.ro/view.php?id=52326) | User interface: Social media icons are displayed black and white | **minor** |
| [0052327](https://bugs.scoalainformala.ro/view.php?id=52327) | User interface: Payment options icons are displayed in black, and white and the text is not visible | **minor** |

## 1.1. Validated bugs

No Bugs are validated.

## 1.2.Old bugs still open

There are no old bugs still open.

# Conclusions

Monsoon web application was tested using Exploratory testing and Smoke test.

Smoke Test Cases, for the main functionalities in a percent of 100% were executed and all of them have pass. No bugs found during the smoke testing.

In addition to Smoke and Positive testing, testing types such as: Functional Testing, Exploratory, Compatibility, Negative, UI, Usability, were covered.

Exploratory testing was performed for important functionalities. 5 bugs were identified during exploratory testing ,2 of them normal and 3 minor.

Most of the bugs were identified by Negative Testing.

Compatibility testing was also performed, for different browsers.

Considering the number of bugs identified, on all important functionalities, the fixing of all the bugs is recommended, although the application is already in production.